For your Robot-Navigable City project, Phase 1: Perception should be treated like a data → model → structured observations pipeline. The goal is not “perfect AI,” but reliable, geo-referenced perception outputs that downstream modules (mapping, planning, ASLA narrative) can use.

I’ll structure this like a production-ready workflow, not just a research sketch.

# Phase 1: Perception — End-to-End Workflow

## 0. Define the Perception Schema (before touching code)

This is where most projects fail if skipped.

You need a clear ontology of what the model should detect:

### Core classes (aligned with your earlier thinking)

- Static obstacles

  - poles, hydrants, benches, trees, signage

- Dynamic / movable obstacles

  - trash bins, scooters, parked bikes

- Surface conditions

  - cracks, uplift (tree roots), potholes

- Spatial constraints

  - narrow sidewalk, pinch points

- Accessibility features

  - curb ramps, tactile paving (optional later)

### Output format (critical)

Each detection should eventually become:

{

"timestamp": "...",

"lat": ...,

"lon": ...,

"class": "uplifted_sidewalk",

"confidence": 0.87,

"bbox": [x1, y1, x2, y2]

}

👉 This schema is the bridge to Phase 2 (mapping).

## 1. Data Acquisition (Field Work)

### Setup (you already started this correctly)

- iPhone + Sensor Logger (GPS)

- Video recording (landscape orientation ✔)

### Best practices (important upgrades)

- Walk consistent routes

- Keep camera angle stable (~chest height)

- Avoid excessive panning

- Record:

  - 10–20 min sessions

  - multiple neighborhoods (variance matters more than duration)

### Folder structure (production-ready)

data/

raw/

session_YYYYMMDD_HHMM_location/

video/

front.mp4

gps/

location.csv

meta.json

You’re already close — just make sure:

- timestamps are UTC aligned

- video and GPS share the same time base

## 2. Frame Extraction & Synchronization

### Goal

Convert video → timestamped frames aligned with GPS

### Process

- Extract frames:

ffmpeg -i front.mp4 -r 2 frames/frame_%05d.jpg

(2 FPS is enough initially)

- Match frames with GPS:

- Use timestamp interpolation

- Map each frame → nearest GPS point

### Output

processed/

session_xxx/

frames/

frame_gps_map.csv

## 3. Data Labeling (Human-in-the-loop)

### Tool recommendation

- Label Studio

- or Roboflow

### Label strategy (VERY important)

Start simple:

Phase 1 labeling scope

- obstacle

- surface_defect

- narrow_path

Then expand later to subclasses.

👉 Why:

- Faster iteration

- YOLO performs better with clear, coarse classes first

### Annotation format

- YOLO format (.txt per image)

## 4. Model Training (YOLO baseline)

### Stack

- YOLOv8 or YOLOv11 (Ultralytics)

### First run (your goal this week)

yolo detect train \

data=dataset.yaml \

model=yolov8n.pt \

epochs=50 \

imgsz=640

### Key decisions

- Start with nano/small model

- Don’t over-optimize yet

### Metrics to watch

- mAP50 (primary)

- recall (important for safety use case)

## 5. Inference Pipeline (Core of Perception Phase)

This is where your project becomes real.

### Input

- video OR frames

### Output

- detections + geo

### Pipeline

video → frames → YOLO → detections → GPS join → JSON/CSV

### Example output

outputs/

detections.csv

detections.geojson   ← (very important later)

## 6. Post-processing (Make it meaningful)

Raw YOLO boxes are not enough.

### Add logic:

- Temporal smoothing

  - remove flickering detections

- confidence thresholding

- duplicate removal

  - same object across frames

### Optional (high value)

- Estimate severity score

  - e.g., crack size proxy from bbox

## 7. Geo-spatial Structuring (Bridge to Phase 2)

Convert detections → map-ready format

### Output format

- GeoJSON (recommended)

- or CSV with lat/lon

Example:

{

"type": "Feature",

"geometry": {

"type": "Point",

"coordinates": [-118.23, 34.05]

},

"properties": {

"class": "narrow_path",

"confidence": 0.82

}

}

## 8. Validation (Reality Check Loop)

You must close the loop:

### Methods

- Overlay detections on:

  - video

  - map (QGIS / Kepler.gl)

### Questions to ask:

- Are detections spatially consistent?

- Are you missing critical hazards?

- Are false positives acceptable?

## 9. Iteration Strategy (MOST IMPORTANT)

Your project success depends on this loop:

collect → label → train → test → refine → repeat

### Priority order

- Improve data quality

- Improve label consistency

- THEN tweak model

# What “Good” Looks Like for Phase 1

You are done with Phase 1 when you have:

✅ A working pipeline that:

- Takes a video

- Outputs geo-tagged obstacles

✅ A dataset of:

- ~500–2000 labeled images

✅ A model that:

- reliably detects major sidewalk issues

NOT perfect — just consistent and explainable

# Your Immediate Next Step (Actionable)

Given where you are now:

### This week plan:

- Record 2–3 sessions

- Extract frames (2 FPS)

- Label ~200 images

- Run first YOLO training

- Run inference on your own video

👉 This will reduce your anxiety a lot — because you’ll see it working

# Strategic Insight (important for your ASLA + career angle)

Your differentiation is NOT the model.

It’s:

- geo-linked perception

- urban accessibility interpretation

- design translation

That’s what makes this:

landscape architecture + AI, not just CV

If you want next, I can:

- design your Phase 2: Mapping workflow

- or help you set up the exact YOLO repo + folder + scripts (Pycharm-ready)